Completed Work for the Week of 9/9/2013

The work below has been completed or progress has been made during the timeframe listed above.

|  |  |  |
| --- | --- | --- |
| Anticipatory Date | Item Description: | Additional Item Notes: |
| Continuous | Find resources relating to topic | Continuous search. PDF contents in “Resources” folder |
| 9/6/13 | Submit request for first and second reader | **First reader:** Professor Roos **Second Reader:** Professor Kapfhammer |
| 9/9/13 | Register for CS600 with first reader | Overload form required |
| 9/16/13 | Secure web hosting and domain | Domain and web hosting bought as package deal. |
| 9/16/13 | Secure dedicated server with resources necessary to complete project. | Proposed server statistics listed in document 1-REQ001 |
| 9/16/13 | Configure server | PhpMyAdmin bug preventing user writing to MySQL database. |
| 9/20/13 | Schedule weekly meeting time with first reader | Time: Mondays at 1:30 PM Location: Professor Roos's Office |
| 9/23/13 | Code placeholder website and verify all configurations and resources working on server. Should accept any necessary code. | On hold until SQL permission errors resolved. |

**Further Information:** Dedicated server custom built to exact sheet spec to provide guaranteed resource consistency over a shared public web server. Due to the nature of custom built units there were configuration issues that are still being ironed out. The server setup process was documented and resources were kept for source use at a later time. The placeholder website can read from the database but nothing more. Crippling permissions problems are expected to be worked out by 9/23 at the latest.

**Notes