Completed Work for the Week of 9/16/2013

The work below has been completed or progress has been made during the timeframe listed above.

|  |  |  |
| --- | --- | --- |
| Anticipatory Date | Item Description: | Additional Item Notes: |
| Continuous | Find resources relating to topic | Continuous search. PDF contents in “Resources” folder |
| 9/16/13 | Configure Server |  |
| 9/23/13 | Code placeholder website and verify all configurations and resources working on server. Should accept any necessary code. | Complete and all tests successfully passed. |
| 9/22/13 | Test base code and determine course of action | Base code I was going to build comp off of failed. Will need to determine whether to fix and use or restart coding from scratch using corrent version as base to start on. |
| 10/14/13 | Rewrite comp proposal | Currently locating additional resources and beginning rewrite using provided template. |

**Further Information:** Fixed all permission and configuration errors with the server and accompanying resources. Placeholder website coding began and base source code tested and failed. Will determine plan of action for code repair and or restart using original as base to start on. Research is continuing on the comp proposal resources and articles and will begin writing as soon as I gather additional information and determine future path with given code.

**Notes